USE CASE DEFINITION

AI-Powered Reporting Automation for Project Controlling

Capstone Project  |  AI Consultant Bootcamp

# 1. Company & Context Profile

| Organisation | Deutsche Energie-Agentur GmbH (dena) |
| --- | --- |
| Sector | Public company / Federal ownership — Competence Centre for the Energy Transition |
| Size | ~650 employees, >100 active projects |
| Funding model | >80% of annual revenue from publicly funded projects (Federal Government, EU) |
| Affected unit | Business Division: Industry, Mobility, Energy Efficiency (IME), ~100 employees |
| Role in scope | Head of Division Development & Controlling (Themengebietsleitung) |

# 2. The Business Problem

## Current Situation

The IME division manages a portfolio of 15–25 simultaneously active projects with varying funders, timelines, and reporting obligations. Monthly status consolidation is handled manually by the division coordination role.

## Pain Points

- Project leads report in inconsistent formats and at different times — consolidation is manual and error-prone

- The division leadership receives status reports 1–2 weeks after the reporting deadline

- Double reporting burden: internal (division controlling) + external (grant funders / Verwendungsnachweis)

- Early warning signals (budget overruns, milestone delays) become visible too late for timely intervention

- Knowledge management and reporting consume approximately 4–6 hours per reporting cycle in division coordination

## Why Is This Hard to Solve Without AI?

The problem is not a lack of data — it is the aggregation and narrative formulation burden. Structured raw data (budget, milestones, status flags) already exists. The bottleneck is transforming that data into readable, decision-relevant reports. This step is repetitive, time-intensive, and not a core responsibility of the division coordination function.

# 3. The Proposed AI Solution

## Solution Statement (1 Sentence)

An automated n8n workflow reads structured project data from a central Google Sheet, analyses deviations and status indicators via a Large Language Model (Claude/GPT-4), and generates a ready-to-use division status report.

## AI Capabilities Used

- Natural Language Generation (NLG): structured data → readable narrative report

- Anomaly detection: identification of critical deviations in budget and timeline

- Prioritisation: automatic flagging of projects requiring escalation

## End-to-End Workflow

| Step | What Happens | Tool / Actor | Output |
| --- | --- | --- | --- |
| 1 | Project leads enter status into a central sheet | Google Sheets (manual input) | Structured raw data |
| 2 | n8n reads the sheet automatically at the reporting deadline | n8n (automated trigger) | Data in workflow |
| 3 | LLM analyses data, detects deviations, drafts the report | Claude API / GPT-4 | Report draft |
| 4 | Report is automatically delivered to recipients | Email / Notion / Google Doc | Draft status report |
| 5 | Division coordination reviews and approves (Human-in-the-Loop) | Human | Approved final report |

# 4. Stakeholders & Interests

| Stakeholder | Interest / Expectation | Risk Without Solution |
| --- | --- | --- |
| Division Leadership (IME) | Current, consolidated overview without manual effort | Decisions based on outdated data |
| Division Coordination (this role) | Reduced manual consolidation workload | No capacity for strategic tasks |
| Project Leads | Simple, standardised reporting format | Double reporting burden persists |
| Grant Funders / BMWK | Compliant and timely reporting | Delays in Verwendungsnachweis submissions |
| IT / Data Protection | GDPR compliance, secure API usage | Compliance risk from uncontrolled AI use |

# 5. Success Criteria

## What Does "This Works" Look Like?

| Criterion | Target | Measurement Method |
| --- | --- | --- |
| Time saved per reporting cycle | ≥ 3 hours | Before/after measurement |
| Report availability after reporting deadline | < 2 hours | Workflow timestamp |
| Quality of AI-generated report | ≥ 80% usable without manual editing | Review by division coordination |
| Early warning accuracy for critical projects | 100% of Red-status projects correctly flagged | Manual verification on mock dataset |
| Acceptance by project leads | Standardised sheet input by ≥ 90% of PLs | Pilot evaluation after 60 days |

Capstone Project — AI Solution with Compliance & Strategic Implementation  |  dena IME Use Case